Team Name : Team 18
Topic: Analyzing data with graphs.
Project Goal:

Team Members
Name:	Roles
Ahmed Khan	Project Leader, Programmer.
Zayan Imtiaz	Researcher, Tester/Programmer,
Saim Malik	Programmer, Designer

TimeStamp	Originator	Type	Task ID	Status	Comments	Supporting Documents
150306T1330	All	Decision	0	Completed	The project topic is data analyzer.	ProjectProposal.doc
150307T1520	All	Decision	1	Completed	Decided on a name for our application: PlotMe.
150308T1900	Saim	Task	2	Completed	Drew the UI on paper.
150308T1450	Ahmed	Prepare	3	Completed	Looked into d3js library.
150308T2301	Zayan	Research	4	Completed	Gathered datasets.
150309T1545	Zayan	Task	5	In Progress	Model Parsing
150309T1545	Ahmed	Task	6	In Progress	Model Analyzing
150311T1429	Saim	Task	7	Completed	View – made a side bar menu
150311T1429	Ahmed	Task	8	Completed	Drew graphs using d3js library.
150313T1315	Zayan	Task	8.5	Started	Requirements Specifications
150313T1216	Saim	Task	9	Completed	Added file upload functionality for View.
150315T1620	All	Changed	10	Completed	Switched from php to jsp using Spring in order to the back-end in Java.
150317T1534	Zayan	Decision	11	Completed	Decided to use Merge and Insertion sort algorithms. for sorting data.
150318T1534	Ahmed	Task	12	Completed	Implemented Insertion Sort.
150318T1730	Zayan	Task	13	Completed	Implemented Merge Sort.
150318T1805	Ahmed	Task	14	Completed	Implemented / Optimized Sorting Algorithm that combines Merge and Insertion sort.
150325T1720	Zayan	Task	15	Completed	Requirements and Specifications
150326T1830	Saim	Task	16	Complete	Implements Controller that links Model and View.
150327T1830	All	Task	17	Complete	Tested it with sample data. Found issues.
150328T1830	All	Issue	18	Complete	Fixed prior issue.
150403T1830	All	Task	19	Complete	Slides for presentation.